Consolidating State WARN Layoff Notices at Scale

A Landscape & Architecture Report

Prepared July 16, 2026  ·  Research / lay-of-the-land phase

# Executive Summary

The federal WARN Act requires employers of 100+ workers to give 60 days' notice of qualifying plant closings and mass layoffs. Those notices are filed with state workforce agencies, and there is no national feed — each of the ~47 jurisdictions that publish online does so in its own format. This report maps that terrain and lays out how to consolidate it into a single normalized dataset at scale.

The core finding: the problem is not 50 unique engineering problems but roughly five recurring access patterns — structured API/CSV, Excel download, HTML table, PDF, and Tableau/dashboard. A source-adapter architecture that solves each pattern once, plus a shared normalization layer, covers the whole country. Several states also share a single vendor backend, so one adapter can serve many of them.

You do not need to start from zero. Stanford's Big Local News maintains biglocalnews/warn-scraper, an open-source Python tool with working per-state scrapers for 43 of these states. It is the single best existing map of each site's format and the recommended reference (and plausibly a fork base) for a build phase.

# 1. The Publishing Landscape

WARN administration is decentralized. Each state's Rapid Response / dislocated-worker unit receives notices and decides independently whether and how to publish them. The result spans a spectrum:

- Fully structured (best case): a clean API, CSV, or Google Sheet you can pull directly — e.g., Connecticut (JSON API), Illinois (REST export), Colorado (public Google Sheet).

- Semi-structured: Excel workbooks or HTML tables that parse reliably but drift with site redesigns — e.g., New Jersey (single xlsx), Indiana, Missouri, Utah (HTML tables).

- Unstructured (worst case): PDF reports where layout varies year to year and requires text-extraction or OCR — e.g., California, Louisiana, Nevada, South Carolina.

- Not published at all: Arkansas, New Hampshire, West Virginia, and Wyoming release WARN data only through public-records requests — out of scope for automated scraping, obtainable only by FOIA-style requests or by buying from an aggregator.

## Coverage summary

| Category | Count | Notes |
| --- | --- | --- |
| Public online portals | 47 | 46 states + DC; the practical universe for scraping |
| Covered by warn-scraper | 43 | Working reference implementations exist |
| Portal exists, NOT in warn-scraper | 4 | MA, MN, NC, NV — need new adapters |
| Records-request only (no portal) | 4 | AR, NH, WV, WY — not scrapable |

# 2. Format Taxonomy — Five Patterns Cover Everything

Rather than 47 bespoke problems, the sites cluster into five access patterns. Solving each once is the key to scaling.

| Pattern | Effort | Representative states |
| --- | --- | --- |
| Structured API / CSV / JSON / Sheets | Low | CT, IL, CO, WI, AL, MI, NE (JSON/CSV endpoints) |
| Excel file download (.xlsx/.xls) | Low–Med | NJ, OR, MT, RI, KY, IA, TX (historical) |
| HTML table scrape | Medium | AK, DC, IN, MD, MO, PA, SD, UT, MN, OH, TN |
| PDF report parsing | High | CA, FL, HI, ID, LA, MS, ND, NM, SC, NV |
| Tableau / analytics dashboard | Med–High | NY (Tableau), NC (LEAD dashboard) |

Form-driven CSV exports (AZ, DE, KS, ME, VT and others on the AJLA vendor) sit between patterns 1 and 3: you submit a search form, then download a CSV — structured output behind a small automation step.

# 3. Shared Vendors = Force Multipliers

The single biggest scale lever is that some states run identical third-party platforms. One adapter, parameterized by state, covers all of them:

- America's JobLink (AJLA): Arizona, Delaware, Kansas, Maine, and Vermont all expose the same /search/warn_lookups form and CSV export. One adapter → five states.

- Google Sheets–backed: Colorado and Wisconsin publish through Google Sheets; a single Sheets-API reader handles both and any future adopters.

- Salesforce Community portals: Oklahoma serves data via Salesforce Aura/Apex JSON; the same technique generalizes if other states migrate to Salesforce (a common govtech trend).

- Tableau Public: New York exposes a Tableau viz whose backing CSV can be pulled directly; the same extraction works for any Tableau-hosted dashboard.

Designing adapters around platform families rather than individual states is what turns a 47-state slog into roughly a dozen distinct integrations plus configuration.

# 4. Recommended Ingestion Architecture

A four-layer pipeline keeps state-specific messiness isolated from the clean consolidated dataset:

## Layer 1 — Source adapters (per pattern, configured per state)

Each adapter's only job is to fetch a state's raw data and emit rows in a common intermediate shape. Group them by the five patterns above so most states are configuration, not new code. Adapters should record the source URL, fetch timestamp, and a raw-payload snapshot for auditability and reprocessing.

## Layer 2 — Normalization

Map each state's idiosyncratic columns to one canonical schema, parse dates and integers, standardize company names, and geocode where possible. This is where the bulk of ongoing maintenance lives, because states rename columns and shuffle PDF layouts.

Proposed canonical fields: state, employer_name, location/city, county, notice_date, effective/layoff_date, employees_affected, layoff_type (closure vs. mass layoff), industry/NAICS, source_url, source_notice_id, raw_record_hash, first_seen, last_seen.

## Layer 3 — Deduplication & change tracking

The same notice often appears across multiple pulls, gets amended, or shows up in both a live list and a historical file. Assign a deterministic key (state + employer + notice_date + location, plus a fuzzy match on employer name) and track amendments as versions rather than overwriting. A content hash of the raw record cheaply detects real changes.

## Layer 4 — Storage, scheduling & delivery

Persist to a database (Postgres is ample) with the raw snapshots in object storage. Schedule pulls on a cadence matched to each state — weekly is sufficient for most; a few update daily. Because ~4 states are records-request only, plan a manual/FOIA ingestion path plus, optionally, backfilling gaps from a commercial aggregator (layoffdata.com, WARN Firehose) rather than scraping.

# 5. Suggested Rollout Sequence

Sequence by effort-to-value so the dataset is useful early:

- Phase 1 (fastest, highest volume): structured sources + big states with clean feeds — IL, CT, CO, NJ, NY, TX, WI, plus the AJLA five (AZ, DE, KS, ME, VT) via one adapter.

- Phase 2: HTML-table states — IN, MO, MD, PA, UT, SD, OH, TN, MN, and similar.

- Phase 3 (hardest): PDF-heavy states — CA, FL, LA, MS, ND, NM, SC, ID, HI, NV — where parsing and format drift demand the most maintenance.

- Phase 4 (manual): records-request states — AR, NH, WV, WY — via periodic FOIA or aggregator backfill.

# 6. Build vs. Fork (for the eventual build phase)

Recommendation: fork or vendor warn-scraper as the ingestion base, and build your own normalization, storage, and delivery on top. Its 43 per-state scrapers already encode hard-won knowledge of each site's quirks (form tokens, PDF layouts, viewstate handling), which is the expensive part to rediscover. Its weakness is that it is a CLI that emits per-state CSVs, not a consolidated, deduplicated, normalized database — which is exactly the value you would add. Building the scraping layer entirely fresh would mean re-deriving dozens of brittle site integrations for little benefit.

Caveats to verify during the build: license compatibility, how current each state scraper is (government sites move — PA and OH have already migrated domains), and whether you need lower latency than a batch CLI provides.

# 7. Risks & Ongoing Maintenance

- Format drift: state sites redesign without notice; HTML and PDF adapters break silently. Add per-source row-count and freshness alerts.

- Anti-bot friction: a few states (notably Virginia) sit behind bot protection and need a headless browser; Washington uses an ASP.NET viewstate form.

- PDF variance: the hardest ongoing cost — layouts change year to year and OCR errors creep in.

- Semantic inconsistency: states differ on what counts as a notice, whether amendments are separate rows, and how they count affected employees — normalization rules need documented, per-state decisions.

- Coverage gaps: records-only states and thresholds mean the consolidated set is never fully complete; be explicit about coverage in any downstream product.

# Sources

biglocalnews/warn-scraper (GitHub) — per-state scraper reference: https://github.com/biglocalnews/warn-scraper

WARNTracker.com — aggregator: https://www.warntracker.com/

layoffdata.com — aggregator (49 states/territories): https://layoffdata.com/data/

WARN Firehose — aggregator: https://warnfirehose.com/

Mass.gov WARN updates: https://www.mass.gov/info-details/worker-adjustment-and-retraining-notification-act-warn-layoff-and-closure-updates

MN DEED WARN archive: https://mn.gov/deed/business/layoff-resources/warn-archive/

NC Commerce Workforce WARN Reports: https://www.commerce.nc.gov/data-tools-reports/labor-market-data-tools/workforce-warn-reports

NV DETR WARN: https://detr.nv.gov/Page/WARN

US DOL WARN compliance: https://www.dol.gov/agencies/eta/layoffs/warn